**STATEMENT OF WORK**

Ho Chi Minh City University of Education

SOW Version 1.1.0

Date Submitted 09.30.2020

|  |  |
| --- | --- |
| **PROJECT** | |
| **Project Name** | Game Caro |
| **Project Manager** | Co Le Anh Duy |
| **Investor** | N/A |

|  |  |
| --- | --- |
| **SUMMARY** | |
| ***What does the project work to achieve?*** | |
| **Introduction** | * This is an elective subject and we want to learn to improve our knowledge of project management. We went through a difficult and challenging course registration process. The maximum number of members for this class is just 50, but we have 150 students and compete to apply for this course. Not only that, we also had problems when WEB SERVER continuously lost connection. Sadly, although it took us more than 10 hours to register, there are still some team members who have not successfully applied for the subject. With help from the IT department, the manager agreed to open more Project Manager (PM) classes. Thanks to that, our group has 4 familiar members * When taking the course, our team was assigned to a software development project on a Python platform. But this is a big difficulty, we have never learned or come into contact with the Python programming language. Therefore, we must allocate reasonable time to acquire knowledge about Python and apply it to the project. With those inadequacies, our team chose a small project to help us gain more knowledge of Python when we were just getting started and fit the requirements of the PM course. And that is Game Caro's research and development project. * Link github:<https://github.com/BuiNgocHai/Engine-Caro.git> |
| **Objective** | * Know more about Project Management. * Improving knowledge about Python. * Improving teamwork skills. * Passing the subject with from 8 point to 10 point. |
| **Scope** | * In university. * Clone source from github, install and run it. * Read and understand the source code of this github project. * Track and control the further development of this project. * Add some features. * The project is done according to the process of Project Manager. |
| **Milestones** | * First 2 weeks: Group organization (members, project, assignment) * 3th week: Start the project. * 10th  week: Project presentation. |
| **Budget** | * N/A |

|  |  |  |
| --- | --- | --- |
| **AGREEMENT** | | |
| **Professor Hai Tran** | Approval |  |
| Date |  |
| Signature |  |
| **Students** | Group 29:   1. Co Le Anh Duy – 44.01.104.006 2. Nguyen Thanh Duy – 44.01.104.070 3. Nguyen Thi Uyen Cuong – 44.01.104.058 4. Nguyen Duong Hong Dieu – 44.01.104.004 | |